# Litigation Automation Project — Project Understanding

Version 1 — 7 October 2026

# Litigation Automation Project — Project Understanding

Version: 1 (7 October 2026) · Source: 01-Original-Instructions/2026-10-07_U-1_Project-Plan_ORIGINAL.docx · Status: planning only; not started.

The owner’s folder names below are suggestions. The AI may change the structure, names and sub-folders if it serves the end goal better. Any change must be recorded in 03-Instruction-Log.md and in this document.

## 1. End goal

The owner places any new court paper into the project. Examples are an order from any court, a filing by the other party, or the owner’s own court-stamped filing. The project then does the needed work with very little further instruction. It:

- Saves and numbers the paper, and makes a same-name text file.

- Sorts it by court and by type: procedural, merits, or both.

- Links it into the history of that issue (trackback).

- Works out the next step and the due date under the court’s rules.

- Prepares the next filing as Word and PDF, with record cross-references and the cited case law.

- Tests the filing as the opposing top attorney and as the judge would (devil’s advocate), and fixes the weak points.

- Delivers a README: what to file, which court, by what date, what to attach — “your file is ready”.

The project must run under any AI (Claude, Cursor, ChatGPT and others). It uses relative paths so the whole folder can move between drives.

Courts: any USA court (trial, appeal, supreme), plus Canada and India, ready for when cases arise there.

## 2. Workflow (one new paper)

1  Inbox (raw paper)
→ 2  Source library (numbered, + .txt)
→ 3  Procedural / Merits (both if mixed)
→ 4  Trackback chain for the issue (+ 2 zips)
→ 11 Orders index (if it is an order)
→ 6  Rules: next step and deadline (rule number + source)
→ 12 Preparation folder for the due date (DOCX + PDF, record refs, case law)
→ 10 Devil's advocate review → corrections → review points closed
→ README "ready to file"

If the owner files a motion, folder 10 also predicts the opponent’s likely response and a likely order. When the real response arrives, the prepared reply is fine-tuned.

## 3. Folder map (owner’s suggestion, current baseline)

| # | Folder | Purpose |
| --- | --- | --- |
| 1 | Raw-data-filed-In-court | Inbox for any new paper (court orders, other party’s filings, own stamped filings, emails + attachments). |
| 2 | All-Source-data-AtOnePlace | Every paper by court, with a sequence number and a same-name .txt. Appeal: continues 1–170 → 171… Trial: by docket number. Supreme Court: internal 1, 2, 3… |
| 3 | Segregating…Procedural-NonProcedural | Procedural (extensions, notices of appearance, attorney withdrawal) vs merits. If mixed → copy into both. A “both” folder only for rare unclear cases. |
| 4 | TrackBack-Documents | Full chain per issue: trial motion → response → reply → order → appeal (commissioner, motion to modify) → Supreme Court. Index plus two zips: (a) structured; (b) flat with a read-me for AIs that cannot read folders. |
| 5 | All Imp files for quick reference | CPs (12 volumes), key trial and appeal documents, arbitration papers, recent filings — each PDF with a .txt. |
| 6 | Rules | The brain. Master instructions any AI can run; general rules plus one rule file per court; token, memory and iteration management; status with times shown at the start and end; no stopping at midnight or waiting without cause. |
| 7 | Audio-Support-For-Prep-Docs | Owner’s voice notes → numbered text (19 exist; next = 20). Sub-folder “What I want”. Optional master file. |
| 8 | Audio-Support-to-understand-the prepared file | Bengali HTML reader for each final document (same method as the existing “English to bengali – Original” project). |
| 9 | Better-Structural points and logic Implementation | Master style guide: best introductions, exhibit tables, structures, with file references. Built last. |
| 10 | How other AI will run the project | (a) Opponent and judge simulation for each final filing; (b) active review log, dated, with points closed one by one (including reviews pasted from other AIs). |
| 11 | All the orders from different courts – Quick ref | All orders by court → procedural vs merits, keeping the original order number; index with short descriptions; Canada and India ready. |
| 12 | Preparation-Date-wise-Upcoming-File | One folder per due date: DOCX + PDF, record-reference cross-check, case-law list plus full texts, devil’s advocate hand-off. |
| 13 | Helps-For-Already-Created-Not-Filed-File | Last-minute check of drafts the owner already wrote: build the trackback, apply the rules, recommend improvements. |
| 14 | ProjectMaking | This folder: original instructions, this document, the dated instruction log. |

## 4. Historical data (one-time, after “start”)

- Sources: F:\ (mainly F:\2ndOctober, F:\2ndOctober\Final structure, and the other projects), then C:\Users\Ritupriya\Downloads\brief, ...\brief\Audio, ...\brief\2.Structured-Way-Appeal-Data, ...\brief\6.Trial-Courts-Orders\Project_for_orders, ...\Downloads\English to bengali - Original, and C:\Users\Ritupriya\Downloads for Canada data.

- COPY ONLY — never move or delete originals. Copy only important files. Skip duplicates, old drafts, temporary and empty files.

- Show the owner a copy / skip list and get approval before copying.

- Scan every old project for good rules → into folder 6.

- The owner deletes the old folders manually, only after this project is proven to work.

## 5. Safeguards (legal accuracy)

- Every deadline is tied to a rule number and source, plus the date it was checked. The owner confirms deadlines before relying on them.

- Every case citation is verified against a real database (for example CourtListener) before it goes into a filing. AI can invent cases.

- Scanned PDFs: convert to text (OCR) and mark pages that may contain errors.

- No papers are sealed or confidential (owner, 2026-10-07).

## 6. Decisions so far

| Date | Decision |
| --- | --- |
| 2026-10-07 | Courts: any USA court plus Canada and India. Rules = general rules plus one file per court with an actual case. |
| 2026-10-07 | Voice notes: 19 exist; next number 20. |
| 2026-10-07 | Run the project from Claude Code on the owner’s PC (local folder), because the cloud session cannot see F: or C:. |
| 2026-10-07 | A filing is due in 2–3 weeks: do it first (rules for that court, trackback, check or prepare the draft, devil’s advocate); full build after. |
| 2026-10-07 | Copy only; never move or delete. Copy/skip list approved by the owner first. |
| 2026-10-07 | Folder structure is a suggestion; the AI may improve it. Relative paths are mandatory. Nothing except folder 14 before “start”. |

## 7. Open questions

- The urgent filing: which court, what due date, what type of document, and is there already a draft?

- Folder 1: after processing a new paper, keep the original in folder 1 (AI suggestion) or empty folder 1?

- AI suggestions not yet approved: a START-HERE.md file at the project root; one master file list (number, court, date, type, procedural/merits, path) that all indexes are generated from.